AIKYA BUILDS FUTURE

Website CMS Integration

Product Requirements Document  •  v1.0

| Date | February 25, 2026 |
| --- | --- |

| Website | aikya-frontend.vercel.app |
| --- | --- |

| Tech Stack | React 18 + TypeScript • Vite • Tailwind CSS • Vercel |
| --- | --- |

| CMS | Sanity.io — Headless CMS |
| --- | --- |

| Status | Draft — Pending Sign-off |
| --- | --- |

1. Project Overview

| Parameter | Details |
| --- | --- |
| Current Platform | React 18 + TypeScript (Vite) — all content hardcoded in TSX |
| CMS Solution | Sanity.io (Headless CMS) |
| Website | aikya-frontend.vercel.app |
| Industry | Real Estate & Construction |
| Content Types | 8 (Projects, Blog, Team, Testimonials, FAQs, Services, Hero, Site Settings) |
| Manageable Sections | 15+ CMS-powered sections across Home + Projects pages |
| Project Duration | 28 Working Days (~6 Weeks) |

2. Problem Statement

| Limitation | Impact | Severity |
| --- | --- | --- |
| All content hardcoded in TSX components | Every update requires a developer | 🔴 Critical |
| No CMS or admin panel | Marketing team has zero autonomy | 🔴 Critical |
| No blog / news section | No SEO content strategy possible | 🔴 Critical |
| New project listing needs code deploy | Listing delays = lost leads | 🔴 Critical |
| No media asset management | Images unoptimized, scattered in codebase | 🟠 High |
| No content preview before publish | Risk of errors going live | 🟠 High |
| No content versioning or rollback | No recovery if content is overwritten | 🟠 High |
| No testimonials or FAQ management | Cannot update social proof dynamically | 🟡 Medium |

3. CMS — Manageable Sections

3.1 Global Site Settings

| Setting | Editable Fields |
| --- | --- |
| Site Identity | Logo (desktop + mobile), Favicon, Site Name, Tagline |
| Contact Info | Phone, Email, Office Address, WhatsApp number, Google Maps embed |
| Social Media | Facebook, Instagram, LinkedIn, YouTube — URL + visibility toggle each |
| SEO Defaults | Default meta title, meta description, OG image |
| Tracking Codes | GTM ID, GA4 Measurement ID, Facebook Pixel ID, custom head/body scripts |

3.2 Homepage Sections

| # | Section | Editable Fields |
| --- | --- | --- |
| 1 | Hero Banner | Headline, subheadline, 2 CTA buttons, background image, 4 stat cards (value + label) |
| 2 | About Section | Heading, description (rich text), 4 pillar cards (icon, title, description) |
| 3 | Leadership Section | Heading, 4 achievement stats, 6 project bullet points, 2 leader profiles (name, title, bio, photo) |
| 4 | Why Choose Section | Title, subtitle, feature cards (icon, heading, description) |
| 5 | Projects Showcase | Section title, featured project selection, number to display, CTA link |
| 6 | Testimonials | Quote, client name, company, photo, star rating, location, featured toggle |
| 7 | Blog Preview | Section heading, post count, category filter, View All link |
| 8 | Contact Section | Heading, office address, form settings, map embed toggle |
| 9 | Footer | Logo, about blurb, quick-link columns, contact details, social icons, copyright text |

4. Content Type Schemas

4.1 Projects / Portfolio

| Field | Type | Required |
| --- | --- | --- |
| Project Name | Text | ✅ |
| Slug | Auto-slug | ✅ |
| Location | Text | ✅ |
| Category | Dropdown — Flats & Apartments ¦ Villas & Homes ¦ Commercial ¦ Plots | ✅ |
| Status | Dropdown — Upcoming ¦ Ongoing ¦ Completed | ✅ |
| Featured Image | Image upload (min 800×600px) | ✅ |
| Gallery Images | Multi-image upload, drag-drop reorder | No |
| Short Description | Text (max 200 chars) — shown on project card | ✅ |
| Full Description | Rich Text — full project page body | No |
| Specifications | Key-value pairs (e.g. Total Units: 48, Size: 950–1450 sqft) | No |
| RERA Number | Text — shown as compliance badge | No |
| Price Range | Text (e.g. ₹65L – ₹1.2Cr) | No |
| Amenities | Tag list (Gym, Pool, Parking, etc.) | No |
| Featured | Toggle — pin to homepage showcase | No |
| SEO Meta | Title + description (overrides defaults) | No |
| Published Status | Draft / Published | ✅ |

4.2 Blog / News

| Field | Type | Required |
| --- | --- | --- |
| Post Title | Text (max 100 chars) | ✅ |
| Slug | Auto-slug (editable) | ✅ |
| Author | Reference → Team Member | ✅ |
| Category | Industry News ¦ Tips & Guides ¦ Company Updates ¦ Market Insights | ✅ |
| Hero / Thumbnail Image | Image (min 1200×630px) | ✅ |
| Body Content | Rich Text (Portable Text) — headings, links, images, lists | ✅ |
| Excerpt | Text (max 160 chars) — auto-generated if empty | No |
| SEO Title + Description | Overrides post title / meta desc for SERP | No |
| Publish Date | Date + Time — supports future scheduling | ✅ |
| Status | Draft / Published / Archived | ✅ |

4.3 Team Members

| Field | Type | Required |
| --- | --- | --- |
| Full Name | Text | ✅ |
| Designation / Title | Text | ✅ |
| Profile Photo | Image (square crop) | No |
| Short Bio | Text (max 300 chars) | No |
| Achievements | List of text items | No |
| LinkedIn URL | URL | No |
| Display Order | Number — controls sort order | No |
| Active | Toggle — show/hide on site | ✅ |

4.4 Testimonials

| Field | Type | Required |
| --- | --- | --- |
| Client Name | Text | ✅ |
| Project Reference | Reference → Project | No |
| Profile Photo | Image | No |
| Star Rating | Number 1–5 | ✅ |
| Quote | Text (max 350 chars) | ✅ |
| Location | Text | No |
| Verified Badge | Toggle | No |
| Featured | Toggle — show on homepage | No |
| Active | Toggle | ✅ |

4.5 FAQs

| Field | Type | Required |
| --- | --- | --- |
| Question | Text | ✅ |
| Answer | Rich Text | ✅ |
| Category | General ¦ Buying Process ¦ Legal ¦ Finance ¦ Projects | No |
| Display Order | Number | No |
| Active | Toggle | ✅ |

5. User Roles & Permissions

| Role | Create | Edit | Publish | Delete | Settings |
| --- | --- | --- | --- | --- | --- |
| Admin | ✅ | ✅ | ✅ | ✅ | ✅ |
| Editor | ✅ | ✅ | ✅ | ❌ | ❌ |
| Contributor | ✅ | ✅ (own only) | ❌ | ❌ | ❌ |
| Viewer | ❌ | ❌ | ❌ | ❌ | ❌ |

6. Technical Architecture

| Layer | Technology | Role |
| --- | --- | --- |
| CMS / Authoring | Sanity.io | Content schema, media, authoring, publishing |
| CMS Studio | Sanity Studio (React) | Admin UI embedded at /studio on Vercel |
| Frontend | React 18 + TypeScript (Vite) | Renders pages; fetches content from Sanity |
| Data Fetching | @sanity/client + TanStack Query | GROQ queries with ISR caching |
| Hosting / CDN | Vercel Edge Network | Global CDN, serverless functions, ISR |
| Image Delivery | Sanity CDN Image Pipeline | Auto WebP conversion, resize, compress |
| Build Trigger | Sanity Webhook → Vercel Deploy Hook | Triggers ISR revalidation on publish (≤60s) |

7. Implementation Plan

| Phase | Tasks | Duration | Cumulative |
| --- | --- | --- | --- |
| 1 — CMS Setup | Sanity project, all 8 schema definitions, Studio customisation, user roles | 5 Days | 5 Days |
| 2 — Frontend Integration | Install SDK, migrate all 6 homepage sections + Projects page to CMS data | 8 Days | 13 Days |
| 3 — New Content Types | Blog listing + detail pages, FAQ page, Testimonials, Services — all CMS-driven | 5 Days | 18 Days |
| 4 — Preview & SEO | Draft preview mode, dynamic sitemap, meta tags, JSON-LD schema markup | 3 Days | 21 Days |
| 5 — Content Migration | Migrate all hardcoded content into Sanity; populate projects, team, settings | 3 Days | 24 Days |
| 6 — Testing & QA | Cross-browser, Lighthouse audits, ISR validation, mobile responsiveness | 3 Days | 27 Days |
| 7 — Deployment & Training | Vercel webhook, production deploy, content team training, user manual | 1 Day | 28 Days |

Total: 28 Working Days (~6 Weeks)

8. Budget Estimate

8.1 Development Costs

| Item | Hours | Rate | Total |
| --- | --- | --- | --- |
| CMS Setup & Schema Design (8 content types) |  |  |  |
| Frontend Integration (all sections) |  |  |  |
| New Sections (Blog, FAQ, Testimonials, Services) |  |  |  |
| Preview Mode + SEO + Sitemap |  |  |  |
| Content Migration |  |  |  |
| Testing, QA & Performance Audit |  |  |  |
| Deployment, Training & Documentation |  |  |  |
| Total |  |  |  |

8.2 Recurring Monthly Costs

| Item | Monthly Cost | Annual Cost | Notes |
| --- | --- | --- | --- |
| Sanity CMS — Free Tier |  |  | Up to 3 users, 2 datasets |
| Sanity CMS — Growth Plan (if needed) |  |  | Upgrade when free tier limits exceeded |
| Vercel Hosting |  |  |  |
| Maintenance (est. hrs/month) |  |  | Developer oversight, updates, bug fixes |

8.3 ROI Calculation

| Benefit | Monthly Savings | Annual Savings |
| --- | --- | --- |
| Developer time saved (content updates) |  |  |
| Faster project listings = more leads |  |  |
| Reduced errors and rework |  |  |
| Total Estimated Savings |  |  |

Break-even: One-time development cost recovered within _____ months of launch.

9. Acceptance Criteria

| # | Criterion | Verification |
| --- | --- | --- |
| 1 | Non-technical editor can publish a new project in < 5 min with no developer | Live demo with marketing team |
| 2 | Published content appears on live site within 60 seconds of clicking 'Publish' | Timed test on production |
| 3 | All CMS-managed pages score ≥ 90 on Google Lighthouse (all 4 categories) | Lighthouse report on 3 pages |
| 4 | Preview mode shows draft content without exposing it on the public site | Test with private browsing |
| 5 | Dynamic SEO meta + OG tags correct on all project and blog pages | og:debugger validation |
| 6 | Editor role cannot delete content or access CMS settings | Role-switch test in Studio |
| 7 | All existing hardcoded content migrated to CMS with zero data loss | Content audit checklist |
| 8 | Existing website design is visually identical post-integration | Screenshot diff comparison |

10. Risks & Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| React/Vite incompatibility with Sanity SDK | Low | High | Prototype in sandbox before full implementation |
| Performance regression from CMS API calls | Low | High | Always use ISR/static gen; never fetch CMS client-side at load |
| Content migration data loss | Medium | High | Run migration in staging first; backup all hardcoded content |
| Content team slow to adopt CMS | Medium | High | Hands-on training + step-by-step user manual with screenshots |
| SEO ranking drop during migration | Low | High | Maintain all existing URLs; 301 redirects for any slug changes |
| Key developer unavailable mid-project | Medium | Medium | Full schema + architecture documentation; thorough code comments |

11. Final Deliverables

| # | Deliverable |
| --- | --- |
| 1 | Sanity Studio with all 8 content type schemas — deployed at /studio on Vercel |
| 2 | React frontend fully integrated with Sanity CMS (GitHub repo updated) |
| 3 | All 15+ website sections dynamically CMS-powered on live production site |
| 4 | Blog listing + detail pages (CMS-driven) |
| 5 | Testimonials, FAQ, Services sections (CMS-driven) |
| 6 | Draft preview mode (Sanity Studio 'Preview' button) |
| 7 | Dynamic sitemap.xml — auto-updated, submitted to Google Search Console |
| 8 | Dynamic SEO meta + OG tags per page via React Helmet Async |
| 9 | All hardcoded content migrated to CMS (verified by content audit) |
| 10 | Webhook-triggered ISR — ≤ 60s publish latency (tested in production) |
| 11 | Role-based CMS access (Admin / Editor / Contributor / Viewer) |
| 12 | Content editor user manual (PDF + video walkthrough) |
| 13 | Developer documentation — schema reference + API guide (in /docs) |
| 14 | 30 days post-launch support |

12. Approval & Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Owner / Founder |  | ___________________________ |  |
| Technical Lead |  | ___________________________ |  |
| Marketing Manager |  | ___________________________ |  |
| Project Manager |  | ___________________________ |  |

Aikya Builds Future  •  CMS Integration PRD  •  v1.0  •  February 2026